# MASTER PLAN/RELOCATION SCHEDULE

Revised: _______________

| THREE MONTHS BEFORE |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | Records | Review files – pull inactive files and send to off-site storage. |  |  |
|  |  | Admin | Prepare list of vendors for notification, cancellation or selection of new vendors |  |  |
|  |  | Admin | Review adequacy of current insurance coverage for move-related risks, i.e., transit and fine art insurance; arrange for coverage through mover or firm's broker. |  |  |
|  |  | Admin | Name plates – get quotes. |  |  |
|  |  | Equipment | Obtain new telephone, DID and fax #s. |  |  |
|  |  | Furniture | Obtain bid proposals from moving company for furniture. |  |  |
|  |  | Admin | Update mailing lists for announcements. |  |  |
|  |  | Admin | Organize the Move Team and have kickoff meeting. |  |  |
|  |  | Admin | Sign off on construction drawings. |  |  |
|  |  | Office Services | Obtain new additional 4-digit zip. |  |  |
|  |  | Admin | Obtain Move Policy from existing landlord. |  |  |
|  |  | Admin | Obtain Move-In Handbook from new landlord. |  |  |
|  |  | Furniture | Arrange for repairs to or recovering of existing furniture to be reused. |  |  |
|  |  | Admin | Make arrangements with plant service to move plants. |  |  |

| TWO MONTHS BEFORE |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | Admin | Obtain business license in new space located in another city. |  |  |
|  |  | Admin | Prepare litigation notices of change of address. |  |  |
|  |  | Equipment | Arrange with vendors (Xerox, Friden, Equitrac) dates to prepare equipment for moving and to re-install. |  |  |
|  |  | Library | Prepare shelf plan for new location library. |  |  |
|  |  | Equipment | Notify vendors of equipment still under warranty/maintenance agreement of new address so that warranty is not voided. Check notice requirements. |  |  |
|  |  | Equipment | Obtain letters as appropriate from each equipment vendor (including Lexis and Westlaw) authorizing move of equipment, estimated costs for re-installation and stating their liability policy if equipment is damaged. |  |  |
|  |  | Admin | Arrange new telephone directory listing with Pacific Bell. |  |  |
|  |  | Admin | Contact building managers at old and new locations to discuss move dates and reserve freight elevators. |  |  |
|  |  | Equipment | Get new data lines for modems, etc. |  |  |
|  |  | Furniture | Inventory existing office furniture. |  |  |
|  |  | Admin | Have move announcements printed. |  |  |
|  |  | Admin | Notify insurance companies of change of address: -Workers' Comp Carrier -Casualty Insurer -Health Insurer |  |  |
|  |  | Equipment | Contact coffee, water and vending services re moving of equipment. |  |  |
|  |  | Offices Services | Order new stationery, business cards, move notification postcards, checks and invoice paper. |  |  |
|  |  | Admin | Make sure all signage has been ordered. |  |  |
|  |  | Equipment | Contact Westlaw re dedicated cite – checking terminal for law liability. |  |  |
|  |  | Offices Services | Order rubber stamps with new address. |  |  |
|  |  | Offices Services | Order new postage meter. |  |  |
|  |  | Furniture | Prepare individual floor plans of offices. |  |  |
|  |  | Admin | Order directly strips at new space. |  |  |
|  |  | Admin | Arrange for re-hanging of artwork. |  |  |

| ONE MONTH BEFORE |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | Admin | Change all checking accounts to new address. |  |  |
|  |  | Admin | Check mail delivery. Coordinate delivery to new address. |  |  |
|  |  | Office Services | Research location of Post Office, Federal Express and office drops. |  |  |
|  |  | Equipment | Notify lessors of eased equipment of new address. |  |  |
|  |  | Admin | Coordinate pre-move of items requiring special handling. |  |  |
|  |  | Admin | Contact State and local Bar Associations re new address; also notaries. |  |  |
|  |  | Admin | Send formal notification of change of address to: Adversaries and courts in litigation matters; Office of Court Administration (re attorneys' change); Secretary of State and CT Corporation (re services of process). Keep copies filed alphabetically. |  |  |
|  |  | Admin | Send formal notification of change of address to: Library publishers, Professional Directories, Law Institute, and lending libraries; keep copy of each notice file alphabetically. |  |  |
|  |  | Admin | Have employees complete forms for security keys and parking cards. |  |  |
|  |  | Admin | Design and prepare new telephone list for distribution prior to move. |  |  |
|  |  | Admin | Schedule tours of new space for move captains and employees. |  |  |
|  |  | Office Services | Arrange to change pouch service, attorney service, Federal Express, mail service. |  |  |
|  |  | Admin | Send Certificate of Insurance per terms of lease to new landlord. |  |  |
|  |  | Admin | Send Certificate of Insurance from mover re liability and property insurance to existing landlord and new landlord. |  |  |
|  |  | Admin | Coordinate installation of signage at new space. |  |  |
|  |  | Admin | Prepare "WELCOME TO Our New Office" Packets. |  |  |
|  |  | Admin | Arrange for handyman to be on site on our first day of business. |  |  |

| THREE WEEKS BEFORE |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | Admin | Issue ID badges to employees and vendors for use during move-in week. |  |  |
|  |  | Admin | Schedule employee orientations at new space. |  |  |
|  |  | Admin | Schedule pre-move meetings with mover and employees. |  |  |
|  |  | Admin | Have air conditioning in operating at both ends during the move. |  |  |

| TWO WEEKS BEFORE |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | Admin | Prepare and distribute move memo for meeting one week before. |  |  |
|  |  | Admin | Prepare "We Have Moved" signs for old location entrance doors. |  |  |
|  |  | Admin | Arrange for pre-move (Sunday) cleaning of new space to be ready for occupancy on Monday. |  |  |
|  |  | Furniture/ Equipment | Start labeling furniture and equipment. |  |  |

| ONE WEEK BEFORE |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | Admin | Move Meeting - All Employees |  |  |
|  |  | Admin | Distribute Move Memo |  |  |
|  |  | Admin | Prepare and distribute packing instructions to employees. |  |  |
|  |  | Admin | Arrange to mark places for trash boxes throughout office. |  |  |
|  |  | Admin | Prepare list of personnel authorized to access to new location prior to and during move (security, direct vendors, move captains, etc.). |  |  |
|  |  | Admin | Set up storage area at new location for any material that is not otherwise assigned. |  |  |
|  |  | Admin | Be sure packing chores are delegated. |  |  |
|  |  | Admin | Order food for Friday night and Saturday lunch and Sunday afternoon. |  |  |
|  |  | Office Services | Arrange for extra trash containers. |  |  |
|  |  | Admin | Arrange for petty cash for miscellaneous needs during move. |  |  |

| TWO DAYS BEFORE |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | Office Services | A.M. - Put all supplies on carts |  |  |
|  |  | Office Services | P.M. - Vendor to dismantle supply shelving |  |  |
|  |  | Library/ Records | All labeling of library books and central files completed |  |  |

| THE DAY BEFORE |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | Movers | A.M. - Put all library books and central files on carts |  |  |
|  |  | Movers | A.M. - Pack & label Kitchen, copy rooms |  |  |
|  |  |  | P.M. - Everyone packs their own office/workstation - all packing completed |  |  |
|  |  | IS | 2:00 P.M. - Computers go down - run complete backup |  |  |
|  |  | IS | 5:00 P.M. - Telephones go down |  |  |
|  |  | IS | 7:00 P.M. - Telephone committee packs computers and moves telephones to new space |  |  |
|  |  | IS | 7:00 P.M. - Server room and non-office computers all moved to new space |  |  |
|  |  | IS | Re-install telephones |  |  |
|  |  | Office Services | Pick up old letterhead from employees. |  |  |
|  |  | Office Services | Deliver supply of new letterhead to each new secretarial desk. |  |  |
|  |  | Admin | Be sure all members of Relocation Team have keys for new space. |  |  |
|  |  | Admin | Check all offices - everyone is boxed up and labeled. |  |  |
|  |  | IS | Unplug computers and phones and wrap cords. |  |  |
|  |  | Admin | Set up lost-and-found department at new space. |  |  |
|  |  | Admin | Label all locations at new space with color-coded labels |  |  |
|  |  | Admin | Hang furniture plans on offices at new space |  |  |

| THE DAY |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | Movers | A.M. - Reshelve library and central files |  |  |
|  |  | IS | A.M. - Reinstall servers |  |  |
|  |  | Movers | A.M. - P.M. - Move furniture and rest of files and equipment |  |  |
|  |  | Admin | Early in the day inspect both sites to be sure all preparations are completed. |  |  |
|  |  | Admin | Check everything that was moved on Friday to make sure it's in the right place. |  |  |
|  |  | Admin | Pull labels off of everything (furniture, file cabinets, computers, etc.). |  |  |
|  |  | Admin | Plug in dictaphones, etc. . ., as appropriate (do not touch computers and phones). |  |  |
|  |  | Admin | Vacuum. |  |  |
|  |  | Admin | Plug in phones and computers. |  |  |
|  |  | Admin | Place welcome packets at every desk. |  |  |
|  |  | Admin | Close door of each office as it is completed. |  |  |

| THE DAY AFTER THE MOVE |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | IS | Reinstall workstations |  |  |
|  |  |  | 2:00 P.M. - All employees to unpack |  |  |
|  |  | Records | Put all files away. |  |  |
|  |  | Office Services | Collect empty boxes. |  |  |
|  |  | Admin | Clean up all areas. |  |  |
|  |  | Admin | Vacuum. |  |  |

| THE FIRST BUSINESS DAY AFTER THE MOVE |
| --- |
| ITEM NO. | DEADLINE DATE | CATEGORY | ACTION | RESPONSIBLE PERSON | DATE COMPLETED |
|  |  | Office Services | 9:00 A.M. - Vendor to reinstall supply shelving |  |  |
|  |  |  | 1:00 P.M. - Mover on site |  |  |
|  |  | Office Services | P.M. - Reshelf supplies |  |  |
|  |  | Admin | Log all issues re telephones, computers, furniture, building issues. |  |  |

30226246_1.DOC